ALLORO MIGRATION MANIFEST

Sandbox to Production -- One Card at a Time

Deploy card. Run tests. Pass gate. Next card.

April 10, 2026 | Branch: sandbox

Ordered by complexity: simplest first, each card builds on the last

# HOW THIS WORKS

11 cards. Each card is one feature. Ordered from simplest to most complex.

The rule: deploy one card, run every verification test listed on that card, confirm all pass. Only then move to the next card. If a test fails, fix it before proceeding. No skipping.

## Card Sequence (Simplest to Most Complex)

| # | Feature | Blast | Complexity | Depends On |
| --- | --- | --- | --- | --- |
| 1 | Compare Page | Green | Frontend swap | None |
| 2 | Presence Page | Green | Frontend swap | None |
| 3 | Progress Report | Green | Frontend swap | None |
| 4 | Five-Page Layout | Green | New routing | Cards 1-3 ready |
| 5 | Home Page + Oz Engine | Green | New service + frontend | Card 4 |
| 6 | Reviews Page (read-only) | Green | New table + frontend | Card 4, migration |
| 7 | CS Agent Chat | Yellow | New endpoint + LLM call | Card 4 |
| 8 | AAE Checkup Flow | Yellow | Multi-step flow + account creation | Cards 4-6, migrations |
| 9 | Monday Email | Yellow | Worker + 5 migrations + email infra | Cards 5-6, env vars |
| 10 | DFY Website (sandbox additions) | Yellow | Co-owned territory + AI endpoints | Dave's existing infra |
| 11 | Review Posting | Red | Google API write with client creds | Card 6, Corey approval |

The Agent System (58 agents) is NOT a card. It is a backlog. Each agent gets its own spec when ready. See the reference section at the end.

Blast Radius: Green = deploy without asking. Yellow = notify #alloro-dev, then deploy. Red = Corey approves before any code.

Migrations: All additive (new columns, new tables). None drop or rename existing data. Run with: npx knex migrate:latest

Workers: 8 active on sandbox (minds-worker PM2 process). Same Redis. No new PM2 processes. 14 workers from prior codebase are disabled.

# THE CARDS

### Card 1: Compare Page (Get Found)

| Blast Radius | Green |
| --- | --- |
| Complexity | Low. Frontend component swap. No new tables, no new endpoints, no migrations. |
| On Production? | Yes. Production has /dashboard/referrals with a different component. |
| On Sandbox? | Yes. ComparePage.tsx (386 lines). Facts only. No colored judgments. One named competitor. |
| Data Lineage | ComparePage.tsx -> GET /api/practice-ranking/latest -> weekly_ranking_snapshots + organizations.checkup_data -> side-by-side table. GBP performance (optional) -> GET /api/google/performance -> google_data_store. |
| Tables | weekly_ranking_snapshots (exists on prod), organizations (exists), google_data_store (exists), google_connections (exists). |
| Env Vars Needed | None. GBP_CLIENT_ID + GBP_CLIENT_SECRET for OAuth data (already on prod). |
| Migrations | None. |
| PM2 Restart? | No. Frontend only. |
| Dependencies | None. Can deploy independently. |
| Dave's Action | Cherry-pick ComparePage.tsx and its imports. Confirm google_connections has active tokens for connected clients. |

Verification Tests:

- Open /compare in browser. Page loads without console errors.

- Side-by-side table shows real competitor name and real review counts from weekly_ranking_snapshots.

- Review count numbers match what Google shows for both the client and the competitor.

- GBP completeness section shows correct field count (cross-check with Google Business Profile).

- If client has Google OAuth connected: GBP performance section (calls, directions, clicks) renders with data. If not: section is hidden, not errored.

DONE GATE 1: All verification tests above pass? Yes = move to next card. No = fix before proceeding.

### Card 2: Presence Page (Your Website)

| Blast Radius | Green |
| --- | --- |
| Complexity | Low. Frontend component swap. Uses Dave's existing backend endpoints. |
| On Production? | Partially. Production has /dashboard/website with different layout. |
| On Sandbox? | Yes. PresencePage.tsx (268 lines). Website hostname, form submissions, CRO history, GBP connect. |
| Data Lineage | PresencePage.tsx -> GET /api/user/website -> website_builder.projects -> hostname + status. GET /api/user/website/form-submissions -> form_submissions -> count. |
| Tables | website_builder.projects (exists, Dave built). form_submissions (exists, Dave built). cro_insights (populated by CRO worker). |
| Env Vars Needed | None. |
| Migrations | None. |
| PM2 Restart? | No. Frontend only. |
| Dependencies | None. Dave's existing infrastructure is the foundation. |
| Dave's Action | Cherry-pick PresencePage.tsx. This surfaces your own endpoints. Verify form_submissions returns data for DentalEMR. |

Verification Tests:

- Open /presence in browser. Page loads without console errors.

- Website section shows correct hostname for the client's site.

- 'Edit your website' link navigates to /dfy/website without breaking.

- Form submissions count matches what Dave's form_submissions table shows for this org.

- If client has no website: honest empty state renders ('No website yet'), not an error.

- If GBP not connected: connect card renders with working link.

DONE GATE 2: All verification tests above pass? Yes = move to next card. No = fix before proceeding.

### Card 3: Progress Report (Your Numbers)

| Blast Radius | Green |
| --- | --- |
| Complexity | Low. Frontend component swap. Reads existing data. No new endpoints. |
| On Production? | Yes. Production has /dashboard/progress with different component. |
| On Sandbox? | Yes. ProgressReport.tsx. Then-vs-now trends, days active, competitor trends, PMS upload. |
| Data Lineage | ProgressReport.tsx -> GET /api/org/:id/snapshot -> organizations + checkup_data + weekly_ranking_snapshots -> trend calculations. PMS upload -> POST /api/pms/upload -> pms_uploads -> n8n webhook. |
| Tables | organizations (exists), checkup_data (exists), weekly_ranking_snapshots (exists), pms_uploads (exists). |
| Env Vars Needed | PMS_PARSER_WEBHOOK for referral upload (already on prod via n8n). |
| Migrations | None. |
| PM2 Restart? | No. |
| Dependencies | None. |
| Dave's Action | Cherry-pick ProgressReport.tsx. Straightforward swap. |

Verification Tests:

- Open /progress in browser. Page loads without console errors.

- Days active counter shows correct number (compare to org.created_at).

- Review count trend shows current value matching weekly_ranking_snapshots.

- For accounts < 14 days old: no 365-day summaries render (would be misleading).

- PMS upload button opens the upload wizard without errors.

DONE GATE 3: All verification tests above pass? Yes = move to next card. No = fix before proceeding.

### Card 4: Five-Page Layout

| Blast Radius | Green |
| --- | --- |
| Complexity | Medium. New routing structure. Bottom nav mobile, side nav desktop. Must coexist with V1 /dashboard/* routes. |
| On Production? | No. Production uses V1 ProtectedLayout + PageWrapper at /dashboard/*. |
| On Sandbox? | Yes. FivePageLayout.tsx (220 lines). Bottom nav mobile, side nav desktop (192px). 5 routes: /home, /compare, /reviews, /presence, /progress. LocationPicker, CSAgentChat integration. |
| Data Lineage | Layout wrapper. No API calls. Renders child routes via Outlet. LocationPicker reads existing locationContext. |
| Tables | None. Pure frontend routing. |
| Env Vars Needed | None. |
| Migrations | None. |
| PM2 Restart? | No. |
| Dependencies | Cards 1-3 should be ready (their components render inside this layout). |
| Dave's Action | Cherry-pick FivePageLayout.tsx + route definitions in App.tsx. Confirm V1 /dashboard/* routes still work alongside. Design pass with Stitch before shipping to clients. |

Verification Tests:

- Navigate to /home. FivePageLayout renders with bottom nav (mobile) or side nav (desktop).

- All 5 nav items are tappable and navigate to correct routes: /home, /compare, /reviews, /presence, /progress.

- LocationPicker dropdown shows all locations for multi-location orgs. Switching location updates the page data.

- V1 routes (/dashboard, /dashboard/website, /dashboard/reviews) still work and render in ProtectedLayout. No collision.

- Resize browser: layout switches between bottom nav (<768px) and side nav (>=768px) without layout break.

- Settings and Help links in side nav footer navigate correctly.

DONE GATE 4: All verification tests above pass? Yes = move to next card. No = fix before proceeding.

### Card 5: Home Page + Oz Engine

| Blast Radius | Green |
| --- | --- |
| Complexity | Medium. New service file (ozEngine.ts, 363 lines). Deterministic, zero API calls. But reads from 3 tables that must have data. |
| On Production? | Partially. Production has /dashboard with different layout. Oz Engine is net-new. |
| On Sandbox? | Yes. HomePage.tsx (639 lines) + ozEngine.ts (363 lines) + oneActionCard.ts (516 lines). |
| Data Lineage | HomePage.tsx -> extractReadings() from org data already in memory. ozEngine.ts -> buildOrgSnapshot() -> SELECT from organizations, checkup_data, weekly_ranking_snapshots -> 6 parallel signal checks -> highest surprise wins -> OzHeroCard. oneActionCard.ts -> priority waterfall from same data -> navy action card. |
| Tables | organizations (exists), checkup_data (exists), weekly_ranking_snapshots (exists). scoring_config (new, optional -- falls back to defaults). |
| Env Vars Needed | None. Zero API calls. |
| Migrations | 20260404000001_create_scoring_config.ts (optional, system works without it). |
| PM2 Restart? | No. |
| Dependencies | Card 4 (FivePageLayout routes this to /home). |
| Dave's Action | Run scoring_config migration (optional). Trace buildOrgSnapshot() queries against production DB. Confirm weekly_ranking_snapshots has recent data for all 5 paying orgs. |

Verification Tests:

- Open /home. Page loads without console errors.

- Status strip shows 4 readings (market, reviews, GBP actions, profile completeness). No reading shows 'undefined' or 'null'.

- Oz hero card renders with a real insight (not blank). If no signals trigger, card says 'Your business is steady.'

- One Action Card (navy card) shows one clear recommendation. Text is specific to this org, not generic.

- Proof of work section shows DFY activity counts (review replies, CRO recommendations). Counts >= 0, not NaN.

- SELECT * FROM weekly_ranking_snapshots WHERE organization_id = [org_id] ORDER BY created_at DESC LIMIT 1; -- returns row less than 7 days old.

- No LLM API calls in Network tab. Page is fully deterministic.

DONE GATE 5: All verification tests above pass? Yes = move to next card. No = fix before proceeding.

### Card 6: Reviews Page (Read-Only)

| Blast Radius | Green |
| --- | --- |
| Complexity | Medium. Requires new table (review_notifications) and migration. Read-only -- no write operations to external APIs. |
| On Production? | Yes. Production has /dashboard/reviews. Different component. |
| On Sandbox? | Yes. ReviewsPage.tsx (588 lines). Dual data source. AI-drafted responses displayed (not posted). |
| Data Lineage | ReviewsPage.tsx -> GET /api/reviews/recent -> review_notifications table (primary) ¦¦ checkup_data.place.reviews (fallback) -> ReviewCards. Sentiment from org snapshot -> oz_moments. |
| Tables | review_notifications (NEW -- migration 20260324000006). checkup_data (exists). organizations (exists). |
| Env Vars Needed | None for read-only. |
| Migrations | 20260324000006_create_review_notifications.ts |
| PM2 Restart? | Yes. Backend restart after migration. |
| Dependencies | Card 4 (FivePageLayout). Daily review sync worker must be active (worker #4, already running). |
| Dave's Action | Run migration. Restart backend. Wait for daily review sync to populate review_notifications (runs 4 AM UTC). Or manually trigger for one org. |

Verification Tests:

- Run migration: npx knex migrate:latest. Confirm review_notifications table created.

- SELECT COUNT(*) FROM review_notifications WHERE organization_id = [org_id]; -- returns > 0 after sync runs.

- Open /reviews. Page loads without console errors.

- Reviews list shows real reviews with star ratings, author names, and dates.

- Review dates are plausible (not from 1970 or 2099).

- AI-drafted response text appears below each negative/neutral review. 'Approve and Post' button is VISIBLE but does NOT post (posting is Card 11, Red blast radius).

- Review velocity section shows 'You: X/month vs Competitor: Y/month' with real numbers.

- If review_notifications is empty: falls back to checkup_data.place.reviews without error.

DONE GATE 6: All verification tests above pass? Yes = move to next card. No = fix before proceeding.

### Card 7: CS Agent Chat (Alloro Intelligence)

| Blast Radius | Yellow |
| --- | --- |
| Complexity | Medium-High. New API endpoint with Anthropic LLM call. Costs ~$0.02/conversation. Requires auth middleware. |
| On Production? | No. New feature. |
| On Sandbox? | Yes. CSAgentChat widget in FivePageLayout footer. POST /api/cs-agent/chat. |
| Data Lineage | CSAgentChat.tsx -> POST /api/cs-agent/chat (JWT in header) -> authenticateToken + rbacMiddleware -> buildSystemPrompt() reads organizations + checkup_data + weekly_ranking_snapshots -> Anthropic API (streaming) -> response. |
| Tables | organizations (exists), checkup_data (exists), weekly_ranking_snapshots (exists). Reads only, writes nothing. |
| Env Vars Needed | ANTHROPIC_API_KEY (exists). MINDS_LLM_MODEL (exists, defaults to claude-sonnet-4-6). |
| Migrations | None. |
| PM2 Restart? | Yes. Backend restart for new route. |
| Dependencies | Card 4 (FivePageLayout renders the chat widget). |
| Dave's Action | Review system prompt in csAgent.ts (what data does the agent see? what can it say?). Test with one real client JWT. Monitor Anthropic usage after deploy. |

Verification Tests:

- POST /api/cs-agent/chat with valid JWT and body {"message": "How is my practice doing?"} returns 200 with streaming response.

- Response references real data: client's actual review count, actual competitor name, actual market position.

- Response does NOT fabricate statistics, does NOT tell the doctor to change settings, does NOT mention competitors by name in recommendations.

- POST /api/cs-agent/chat without JWT returns 401 (not 500).

- POST /api/cs-agent/chat with invalid org ID returns graceful error (not stack trace).

- Open chat widget in FivePageLayout. Send a message. Response streams in under 5 seconds.

- Check Anthropic dashboard: confirm cost of test conversations is within expected range (~$0.01-0.03 each).

DONE GATE 7: All verification tests above pass? Yes = move to next card. No = fix before proceeding.

### Card 8: AAE Checkup Flow (Conference-Critical)

| Blast Radius | Yellow |
| --- | --- |
| Complexity | High. 8-step multi-page flow. Account creation, website generation, email sending. Multiple API calls. Conference fallback system. |
| On Production? | Partially. Production has /checkup but sandbox version is substantially rewritten. |
| On Sandbox? | Yes. Full flow: AAELanding -> EntryScreen -> ScanningTheater (959 lines) -> ResultsScreen (1,347 lines) -> Account creation -> BuildingScreen -> ColleagueShare -> Dashboard. |
| Data Lineage | QR -> /aae (static) -> /checkup (EntryScreen -> Google Places autocomplete) -> POST /api/checkup/analyze (competitor scan) -> ResultsScreen (renders) -> POST /api/checkup/create-account (creates org + user + auth_tokens + website_builder.projects, fires email, queues PatientPath) -> BuildingScreen (auth verify) -> ColleagueShare -> /owner-profile -> /home. |
| Tables | organizations, users, auth_tokens, checkup_data, website_builder.projects, behavioral_events (all exist or created during flow). vocabulary_configs (new). review_notifications (Card 6 migration). |
| Env Vars Needed | GOOGLE_PLACES_API_KEY (exists), ANTHROPIC_API_KEY (exists), JWT_SECRET (exists), MAILGUN_API_KEY (VERIFY), MAILGUN_DOMAIN (VERIFY), ALLORO_EMAIL_SERVICE_WEBHOOK (VERIFY), REDIS_HOST (exists). |
| Migrations | 20260324000005 (vocabulary_configs), 20260328000001 (owner_profile), 20260329000002 (champion + shareability), 20260403000001 (org timezone). |
| PM2 Restart? | Yes. Backend + worker restart after migrations. |
| Dependencies | Cards 4-6 (dashboard must work when doctor arrives after signup). Mailgun env vars confirmed. |
| Dave's Action | Run 4 migrations. Verify Mailgun env vars on production. Fix BuildingScreen copy ('Coming soon' -> 'We are building your website now'). Run full end-to-end smoke test from QR scan to dashboard. |

Verification Tests:

- Navigate to /aae. Landing page renders. 'Get your free checkup' button links to /checkup?source=aae2026&mode=conference.

- EntryScreen: type a real practice name. Google Places autocomplete returns suggestions. Select one.

- ScanningTheater: competitor pins appear on map. Specialty checklist is correct for this practice type. Loading completes in < 10 seconds.

- ResultsScreen: head-to-head card shows real competitor with real review counts. Gap callout shows actual review difference. GBP completeness shows real field count.

- Account creation form: enter name, email, password. Submit. No errors. POST /api/checkup/create-account returns 200.

- SELECT * FROM organizations WHERE id = [new_org_id]; -- row exists with correct data.

- SELECT * FROM website_builder.projects WHERE organization_id = [new_org_id]; -- row exists (instant website generated).

- BuildingScreen: shows 'We are building your website now' (NOT 'Coming soon'). Auth token verifies. Auto-advances in 4 seconds.

- ColleagueShare: share button opens native share dialog (or SMS fallback on mobile). Copy link button copies valid URL. Skip navigates to /owner-profile.

- /owner-profile loads. After completing profile, navigates to /home with real data.

- Conference fallback test: throttle network to offline in DevTools. Repeat steps 2-4. ScanningTheater renders with fallback data (personalizeConferenceFallback). No crash, no blank screen.

- Check Mailgun logs: welcome email was sent to the new account email address.

DONE GATE 8: All verification tests above pass? Yes = move to next card. No = fix before proceeding.

### Card 9: Monday Email System

| Blast Radius | Yellow |
| --- | --- |
| Complexity | High. 1,004-line job. 3 email variants x 4 archetypes. Worker queue. Timezone-aware delivery. Steady-state override. Email infrastructure dependency. |
| On Production? | Partially. Production has an older Monday email. Sandbox is a full rewrite. |
| On Sandbox? | Yes. mondayEmail.ts: first-week, clean week, full brief. Archetype personalization (survivor/builder/craftsman/legacy). stripEmDashes(). Conductor + Go/No-Go gates (advisory). |
| Data Lineage | minds-worker (minds-monday-email queue) -> processMondayEmail() -> sendAllMondayEmails() -> per org: buildOrgSnapshot() -> organizations + checkup_data + weekly_ranking_snapshots + owner_profiles + vocabulary_configs + email_outcomes -> rendered email -> ALLORO_EMAIL_SERVICE_WEBHOOK or Mailgun. |
| Tables | organizations (exists), checkup_data (exists), weekly_ranking_snapshots (exists), owner_profiles (Card 8 migration), vocabulary_configs (Card 8 migration), email_outcomes (NEW), email_events (NEW). |
| Env Vars Needed | MAILGUN_API_KEY (VERIFY), MAILGUN_DOMAIN (VERIFY), ALLORO_EMAIL_SERVICE_WEBHOOK (VERIFY). All critical. |
| Migrations | 20260401000004 (email_outcomes), 20260401000008 (email_events). Plus Card 8 migrations if not already run. |
| PM2 Restart? | Yes. pm2 restart minds-worker. |
| Dependencies | Card 5 (Oz Engine data for hero card). Card 6 (review_notifications for proof of work). Card 8 migrations (owner_profiles, vocabulary_configs). Mailgun env vars. |
| Dave's Action | Run 2 new migrations. Verify Mailgun env vars. REQUEST RENDERED EMAIL EXAMPLES from Corey for all 3 variants before enabling for clients. Known 4: dollarFigure returns 0 (intentionally zeroed). Monday Email HQ hold system can pause per-org during rollout. |

Verification Tests:

- Run migrations. SELECT COUNT(*) FROM email_outcomes; -- table exists (0 rows is fine, populates on send).

- Trigger Monday email for one test org: POST /api/admin/monday-emails/send-now {orgId: [test_org_id]}.

- Check Mailgun logs: email was delivered. Subject line matches expected variant.

- Open the received email. Hero insight references real data (not 'undefined' or 'null'). No em-dashes anywhere.

- For first-week variant: email uses checkup data, mentions the doctor's specialty, includes website preview.

- For clean week variant: email says position held steady, no false urgency.

- For full brief variant: findings section has real competitive data. 5-minute fix is specific to the archetype. Proof of work section shows real counts.

- stripEmDashes() test: search the email HTML source for unicode em-dash (\u2014). Zero matches.

- Test org filtering: trigger for a test org (with 'test' in name). Email should be filtered out and NOT sent.

- Monday Email HQ hold: pause org via admin. Trigger again. Email does NOT send. Unpause. Trigger. Email sends.

DONE GATE 9: All verification tests above pass? Yes = move to next card. No = fix before proceeding.

### Card 10: DFY Website (Sandbox Additions)

| Blast Radius | Yellow |
| --- | --- |
| Complexity | High. Co-owned territory. Sandbox adds AI editing (NaturalLanguageEditBar, InlineEditOverlay) and auto-generation (instantWebsiteGenerator) on top of Dave's existing builder. |
| On Production? | Yes. Dave built the core: website_builder, SectionsEditor, form submissions, hosting. Production is the authority. |
| On Sandbox? | Adds: instantWebsiteGenerator.ts (creates site during checkup), NaturalLanguageEditBar, InlineEditOverlay, SeoPanel (905 lines), VersionHistoryTab. |
| Data Lineage | instantWebsiteGenerator.ts: called from POST /api/checkup/create-account -> INSERT website_builder.projects + pages. NaturalLanguageEditBar: POST /api/user/website/ai-edit -> Anthropic API -> updates page HTML in website_builder.pages. |
| Tables | website_builder.projects (exists, Dave's), website_builder.pages (exists, Dave's). No new tables. |
| Env Vars Needed | ANTHROPIC_API_KEY (for AI editing features). |
| Migrations | None. |
| PM2 Restart? | Yes. Backend restart for new endpoints. |
| Dependencies | Dave's existing website infrastructure. Card 8 if auto-generation during signup is desired. |
| Dave's Action | REVIEW TOGETHER. instantWebsiteGenerator: does its output match your SectionsEditor format? NaturalLanguageEditBar: does its editing conflict with your inline editor? What happens if both edit the same section? This is a conversation, not a deploy. |

Verification Tests:

- instantWebsiteGenerator: create a test account via checkup. SELECT * FROM website_builder.projects WHERE organization_id = [new_org]; -- project exists with homepage.

- Open /dfy/website for the new account. The auto-generated site renders without errors.

- Auto-generated site structure matches Dave's SectionsEditor format (same JSON schema for sections).

- NaturalLanguageEditBar: type 'Change the headline to Welcome'. AI processes and updates the preview within 5 seconds.

- Undo/redo: after AI edit, click undo. Previous version restores. Click redo. AI edit returns.

- InlineEditOverlay: click on a text section. Editable overlay appears. Type a change. Preview updates.

- Dave confirms: no conflict between NaturalLanguageEditBar and his existing SectionsEditor.

- If instantWebsiteGenerator fails during signup: account creation still completes. Doctor gets dashboard. Website shows empty state, not error.

DONE GATE 10: All verification tests above pass? Yes = move to next card. No = fix before proceeding.

### Card 11: Review Posting (Approve and Post)

| Blast Radius | Red |
| --- | --- |
| Complexity | Highest. Writes to Google's API using client OAuth credentials. Bad post = bad review response visible on their Google profile. REQUIRES COREY APPROVAL. |
| On Production? | No. Production shows reviews but does not post replies. |
| On Sandbox? | Yes. reviewMonitor.ts modified to POST via Google MyBusiness API using google_connections OAuth token. |
| Data Lineage | ReviewsPage.tsx 'Approve and Post' -> POST /api/reviews/:id/reply -> reviewMonitor.postReviewReply() -> Google MyBusiness API (client's OAuth token from google_connections) -> writes reply to Google. Stores result in review_notifications.reply_status. |
| Tables | review_notifications (needs postable column, migration 20260404000002). google_connections (exists). |
| Env Vars Needed | GBP_CLIENT_ID, GBP_CLIENT_SECRET (existing). |
| Migrations | 20260404000002_add_review_postable_flag.ts |
| PM2 Restart? | Yes. |
| Dependencies | Card 6 (review_notifications table). Active Google OAuth per client. COREY APPROVAL. |
| Dave's Action | STOP. Do not deploy without Corey's explicit approval. Review: What happens on auth failure? What happens on rate limit? What happens if the AI-drafted response contains something inappropriate? Is there a preview before posting? Can a posted reply be deleted? |

Verification Tests:

- BEFORE ANY TEST: Corey has given written approval in #alloro-dev.

- Run migration. SELECT column_name FROM information_schema.columns WHERE table_name = 'review_notifications' AND column_name = 'postable'; -- column exists.

- For a test org with active Google OAuth: POST /api/reviews/[review_id]/reply with a safe test reply. Returns 200.

- Check the review on Google: reply appears under the review. Text matches exactly what was sent.

- Auth failure test: revoke OAuth token, retry post. Returns descriptive error (not 500). No partial post on Google.

- Rate limit test: what does the endpoint return when Google rate-limits? Confirm it does not retry infinitely.

- Review the AI-drafted response before posting: does the doctor see a preview? Can they edit before posting?

- Delete test: can a posted reply be removed? What is the rollback path?

DONE GATE 11: All verification tests above pass? Yes = move to next card. No = fix before proceeding.

# REFERENCE: ACTIVE WORKERS

8 workers active on sandbox. Same Redis queue. Same PM2 process (minds-worker).

| # | Worker | Schedule | Queue Name |
| --- | --- | --- | --- |
| 1 | Weekly Ranking Snapshot | Sunday 11 PM UTC | minds-weekly-ranking-snapshot |
| 2 | Weekly Score Recalc | Monday 3 AM UTC | minds-weekly-score-recalc |
| 3 | Monday Email | Every hour on Mondays | minds-monday-email |
| 4 | Daily Review Sync | 4 AM UTC daily | minds-review-sync |
| 5 | Daily Analytics Fetch | 5 AM UTC daily | minds-daily-analytics |
| 6 | Welcome Intelligence | 4h after signup | minds-welcome-intelligence |
| 7 | Instant Snapshot | On signup | minds-instant-snapshot |
| 8 | Weekly CRO | Weekly | minds-weekly-cro |

14 workers from prior codebase are DISABLED (commented out in worker.ts). They do not execute. See docs/DAVE-BRIEF.md for the full list.

# REFERENCE: AGENT SYSTEM (BACKLOG)

58 agent files in src/services/agents/ plus 4 personal agents. These are NOT part of the migration cards above. Each agent will receive its own specification document with:

- Input: what tables and data it reads

- Output: what tables and data it writes

- API calls: what external services it contacts and at what cost

- Failure mode: what happens when it fails, what the user sees

- Current status: active (wired to worker), disabled (code exists, not executing), or draft (not functional)

Specs will be delivered one at a time per Dave's April 2 request. No batch. No rough ideas. Finished specs only.

The 7 active workers listed above are the only agents currently executing. Everything else is dormant.

# REFERENCE: ROUTE MAP

## Public Routes (no auth)

/checkup (4-step flow), /aae (conference landing), / (marketing), /pricing, /about, /foundation, /partner, /partner/campaigns, /signin, /signup, /forgot-password, /reset-password, /blog, /blog/:slug, /terms, /privacy, /cookie-policy

13 SEO vertical pages: /endodontist, /orthodontist, /oral-surgeon, /pediatric-dentist, /periodontist, /prosthodontist, /dental-practice, /general-dentist, /cosmetic-dentist, /dental-implant, /med-spa, /chiropractor, /veterinarian

## Five-Page Dashboard (new, auth required)

/home, /compare, /reviews, /presence, /progress

## V1 Dashboard (existing on production)

/dashboard (onboarding), /dashboard/website, /dashboard/reviews, /dashboard/progress, /dashboard/referrals, /dashboard/intelligence, /dashboard/marketplace

## Settings, Profile, DFY

/settings, /owner-profile, /help, /dfy/website

## HQ (Internal)

/hq/command, /hq/organizations, /hq/board, /hq/monday-emails

## Admin (Internal)

/admin/dashboard, /admin/websites, /admin/websites/:id, /admin/templates, /admin/templates/:id, /admin/practices, /admin/organizations/:id, /admin/import, /admin/scraper, /admin/build, /admin/build/integrator, /admin/build/visionary, /admin/build/pm, /admin/dream-team, /admin/agents, /admin/clarity, /admin/founder-mode, /admin/feature-flags, /admin/marketplace

# REFERENCE: ENV VARS

Every process.env.* in src/. Bold = required for AAE.

## Core

DATABASE_URL, DB_HOST, DB_NAME, DB_PASSWORD, DB_PORT, DB_USER, NODE_ENV, PORT, JWT_SECRET, REDIS_HOST, REDIS_PORT, REDIS_TLS, API_BASE_URL, APP_BASE_URL, APP_URL, BASE_URL

## Google

GOOGLE_PLACES_API_KEY, GOOGLE_API_KEY, GOOGLE_CLIENT_ID, GOOGLE_CLIENT_SECRET, GOOGLE_REDIRECT_URI, GOOGLE_REFRESH_TOKEN, GBP_CLIENT_ID, GBP_CLIENT_SECRET

## Email

MAILGUN_API_KEY, MAILGUN_DOMAIN, ALLORO_EMAIL_SERVICE_WEBHOOK, MAILGUN_FROM_EMAIL, MAILGUN_FROM_NAME, MAILGUN_WEBHOOK_SIGNING_KEY

## AI / LLM

ANTHROPIC_API_KEY, OPENAI_API_KEY, MINDS_LLM_MODEL, AGENTS_LLM_MODEL, LLM_MODEL

## Payments

STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET, STRIPE_FULL_PRICE_ID, STRIPE_GROWTH_PRICE_ID, STRIPE_HEALTH_PRICE_ID

## Integrations

HUBSPOT_CLIENT_ID, HUBSPOT_CLIENT_SECRET, HUBSPOT_REDIRECT_URI, TWILIO_ACCOUNT_SID, TWILIO_AUTH_TOKEN, TWILIO_PHONE_NUMBER, CLARITY_API_TOKEN, HEYGEN_API_KEY, LOB_API_KEY, APIFY_TOKEN, SCRAPER_API_KEY, RYBBIT_API_KEY, NOTION_API_KEY, MONDAY_API_TOKEN, GITHUB_TOKEN, SENTRY_DSN

## Webhooks

ALLORO_N8N_WEBHOOK_URL, N8N_WEBHOOK_START_PIPELINE, PMS_PARSER_WEBHOOK, ALLORO_BRIEF_SLACK_WEBHOOK, ALLORO_CS_SLACK_WEBHOOK, REVIEW_SLACK_WEBHOOK, and 10 agent-specific webhook URLs (see Card 11 reference in agent backlog).